8.	Compare the estimates of effort, expenditure, documentation, errors, defects, and people required for the following 3 projects obtained from the SLOC approach and the function point approach.

Averages of past projects:	Effort	$(000)	pp. Doc.	Errors	defects

LOC	18,794		28 mos.189	688		84	36

FP	821

PROJECT 1:	Install a data mining package with links

2,600 lines of code

F1	Backup & recovery				Average	(3)

F2	Data communications				Significant	(4)

F3	Distributed processing			Incidental	(1)

F4	Performance critical?				Average	(3)

F5	Run on existing, heavily used environment?	No influence	(0)

F6	On-line data entry?				Incidental	(1)

F7	On-line data entry on multiple screens?	Average	(3)

F8	Master files up-dated on-line?		Incidental	(1)

F9	Inputs, outputs, files complex?		Incidental	(1)

F10	Internal processing complex?			Essential	(5)

F11	Code re-usable?				Significant	(4)

F12	Conversion & installation?			Significant	(4)

F13	Multiple installations across organizations?	No influence	(0)

F14	Facilitate change and user ease of use?	Average	(3)

12 user inputs			classified as complex

6 user outputs			classified as simple

2 possible user inquiries		classified as complex

2 files accessed			classified as complex

0 external interfaces

PROJECT 2:	Develop a report generator for a monthly management report	8,000 LOC

F1	Backup & recovery				Significant	(4)

F2	Data communications				Significant	(4)

F3	Distributed processing			Significant	(4)

F4	Performance critical?				Essential	(5)

F5	Run on existing, heavily used environment?	Average	(3)

F6	On-line data entry?				Incidental	(1)

F7	On-line data entry on multiple screens?	Incidental	(1)

F8	Master files up-dated on-line?		Moderate	(2)

F9	Inputs, outputs, files complex?		Incidental	(1)

F10	Internal processing complex?			Moderate	(2)

F11	Code re-usable?				Average	(3)

F12	Conversion & installation?			Significant	(4)

F13	Multiple installations across organizations?	Significant	(4)

F14	Facilitate change and user ease of use?	Significant	(4)

22 user inputs			classified as simple

1 user outputs			classified as simple

0 possible user inquiries

16 files accessed			classified as complex

4 external interfaces		classified as complex

PROJECT 3:	Develop an on-line system to update customer records		17,000 LOC

F1	Backup & recovery				Average	(3)

F2	Data communications				Essential	(5)

F3	Distributed processing			No Influence	(0)

F4	Performance critical?				Average	(3)

F5	Run on existing, heavily used environment?	Average	(3)

F6	On-line data entry?				Essential	(5)

F7	On-line data entry on multiple screens?	Essential	(5)

F8	Master files up-dated on-line?		Essential	(5)

F9	Inputs, outputs, files complex?		Incidental	(1)

F10	Internal processing complex?			Moderate	(2)

F11	Code re-usable?				Average	(3)

F12	Conversion & installation?			Moderate	(2)

F13	Multiple installations across organizations?	No Influence	(0)

F14	Facilitate change and user ease of use?	Significant	(4)

36 user inputs			classified as average

5 user outputs			classified as simple

48 possible user inquiries		classified as average

28 files accessed			classified as average

3 external interfaces		classified as complex